# PROJECT PLANNING PHASE

## Date

18 June 2026

## Team Member

Mohammed Khaja Shoaib Shareef

## Team ID

shb64178@outlook.com

## Project Name

ShopEZ – Premium E-Commerce Platform

## Maximum Marks

5 Marks

# Product Backlog

| Sprint | Epic | User Story | Story Points |
| --- | --- | --- | --- |
| Sprint 1 | Authentication | Register & Login | 8 |
| Sprint 1 | Database Setup | MongoDB Models | 5 |
| Sprint 2 | Product Module | CRUD Products | 10 |
| Sprint 2 | Search Module | Search & Filter | 6 |
| Sprint 3 | Shopping Cart | Add/Remove Cart | 8 |
| Sprint 3 | Checkout | Order Placement | 7 |
| Sprint 4 | Admin Module | Order Management | 10 |
| Sprint 4 | UI Polish | Animations & Themes | 8 |

# Sprint Schedule

| Sprint | Duration | Start | End |
| --- | --- | --- | --- |
| Sprint 1 | 5 Days | 1 Jun 2026 | 5 Jun 2026 |
| Sprint 2 | 5 Days | 6 Jun 2026 | 10 Jun 2026 |
| Sprint 3 | 5 Days | 11 Jun 2026 | 15 Jun 2026 |
| Sprint 4 | 3 Days | 16 Jun 2026 | 18 Jun 2026 |

# Estimated Velocity

Total Story Points = 54

Duration = 18 Days

Average Velocity ≈ 3 Story Points per Day